AI Quality Evaluation Framework

Project Timeline & Execution Strategy | Methodology: Deliverable-Based Execution

Project Duration & Execution Model

The framework is structured across a milestone-driven 1-Week Project Duration. This coordinated schedule ensures adequate calibration time between data annotation, preference engineering, and executive dashboard development.

Project Timeline Overview (Stages & Status)

The table below documents the progression of implementation stages, now optimized across the 1-week timeline window:

| Stage | Core Deliverable | Current Status |
| --- | --- | --- |
| Stage 1 | Project Setup & Scope Baseline | Complete |
| Stage 2 | Evaluation Rubric Definition | Complete |
| Stage 3 | Calibration Framework Design | Complete |
| Stage 4 | Error Taxonomy Mapping | Complete |
| Stage 5 | Evaluation Dataset Synthesis | Complete |
| Stage 6 | Annotation Guidelines Publication | Complete |
| Stage 7 | RLHF Preference Simulation | Complete |
| Stage 8 | Quality Metrics & KPI Implementation | Complete |
| Stage 9 | Executive Dashboard Deployment | Complete |
| Stage 10 | Final Reporting & Portfolio Delivery | In Progress |

Milestones Tracking

Key sequential benchmarks tracking project execution and architectural framework sign-offs:

| Milestone ID | Target Deliverable Benchmark |
| --- | --- |
| M1 | Project Charter Approved |
| M2 | Evaluation Framework Developed |
| M3 | Calibration Framework Completed |
| M4 | Error Taxonomy Finalized |
| M5 | Dataset Created |
| M6 | Annotation Handbook Published |
| M7 | RLHF Simulation Completed |
| M8 | KPI Framework Implemented |
| M9 | Dashboard Completed |
| M10 | Final Portfolio Package Delivered |

Timeline Dates & Phase Allocations

Amended schedule expanding previous constraints to cleanly map across the full 1-week timeline window:

| Operational Phase | Amended Schedule (1-Week Allocation) |
| --- | --- |
| Stage 1 (Project Setup & Tooling Setup) | Days 1–2 |
| Stages 2–6 (Framework Design, Taxonomy, & Guidelines) | Days 2–3 |
| Stages 7–9 (RLHF Simulation, KPIs, & Dashboard Integration) | Days 4–5 |
| Stage 10 (Final Reporting & Package Delivery) | Days 5–6 |

Key Outputs & Project Completion Summary

The project successfully demonstrates an end-to-end AI Quality Evaluation Framework that simulates enterprise practices for evaluating Generative AI responses. The project integrates evaluation methodologies, reviewer governance, RLHF workflows, quality metrics, and executive reporting into a recruiter-ready portfolio solution.

Summary of Artifacts and Operational Volumes:

| Framework Metric / Asset | Quantified Value / Volume |
| --- | --- |
| Total Operational Stages | 10 |
| Excel Workbooks Developed | 10+ |
| Word Documents Drafted | 10+ |
| Simulated Evaluation Records | 100 |
| RLHF Scenarios Executed | 25 |
| Executive Dashboards Built | 1 |